**CS673S15 Software Engineering**

**Project 13 Meeting Minutes**

**Week 4 (04/01 - 04/08)**

**Date and Time:** Wednesday April 08, 2015 9:00 PM

**Place**: BU EPC 204

**Participants:** Joshua Darrieulat, Samer Abu-Nasser, Chun Kai Huang (Kenny), Lin-Kei Tseng (Ted), Jerrold Ansman, Ya-Lan Tsao (Amy), Joe Driver

|  |
| --- |
|  |

**Minute taker:** Samer Abu-Nasser

**Timekeeper:** Samer Abu-Nasser

**Purpose:** Iteration 3 update

**Agenda:**

1. Review final task assignments status from last week (in blue below)

**Status:**

* Team is making progress to complete the project by iteration 3 – facing tight deadlines, no impact to user stories as of yet.
* Group integration begins next week and may offer minor changes on the team level code base.

**Discussions:**

* User stories left for iteration 3.

**Key Decisions**

* Move to Group Code base by freeze on next Tuesday April 15, 2015
* Push code in small steps rather than large changes.

**Action Items:**

* Samer:
  + Envt and Integration – ongoing to End of Iteration 3; April 25, 2015
    - Groups should add their projects into by deadline of Next week considering that is the last lecture class and migrate their new working commits to teamx\_pre.
  + Sorting – By April 15, 2015
    - Will complete this weekend using sorttable javascript.
  + By user counts – By April 22, 2015
* Jerrold:
  + Environment and Integration – ongoing to End of Iteration 3; April 25, 2015
  + Sorting – By April 15, 2015
  + Work on HTML/CSS to completion - April 25, 2015
* Joe:
  + Documentation – April 15, 2015
  + Testing - April 25, 2015
  + Code Coverage Reports - April 22, 2015
  + Helping team members
* Josh:
  + Model Script - April 15, 2015
  + Search by Date - April 22, 2015
  + Unit testing - April 25, 2015
* Amy:
  + Discussion/Commenting Functionality - April 15, 2015
    - Every change will show update comment
      * General Update Comment: ASAP
      * Update Comment with Details: April 15, 2015
* Ted:
  + Search Page - April 15, 2015
* Kenny
  + Integration with Mobile - April 25, 2015
  + Side Navigation - April 15, 2015
    - Do not create new navigation integrate into base.html