## Slide 1: Team 3 – Issue Tracker

## Slide 2: Core Process
We’ve focused on putting together our core workflow:
Visit the dashboard
Create a new Issue
View the Issue on an issue specific page
View the issue and others on the dashboard

## Slide 3: Team Workflow
We’ve also established a standard team workflow
Weekly planning after class
Checkup remote meetings on Sunday when necessary
Basic Deploy and review process established
  All initial pushes to git staging branch
  Regular merges to master after review of staging.

## Slide 4: Front End
Bootstrap has been integrated
All pages setup to draw from our sidenav, and will be expanded to class header and footer when available.
Ongoing development of existing pages is in progress
Additional JS is needed, and cleanup of existing forms is needed.

## Slide 5: Back End
Core issue model in place
Control of form data being sent from front end all currently handled in views, as well as info pulled from the database
Search patterns functional for all pages in current functional process

## Slide 6: Education
A big part of our first iteration has been everyone’s willingness to stay up to date.
Git, html/css/Bootstrap, Python, Django, were all new tools for people on our team, and everyone has put in their own time to get on board

## Slide 7: What’s Next?
REST framework
Testing Plan, and integration of Selenium
Setting a standard for code maintenance, and code standards within the team.
View the issue and others on the dashboard

## Slide 8: What’s Next?
New Features!
  Search functionality
  Time Tracking
  Edit/Updating of existing issues
Getting this running on a server
Deciding on team name, color, anthem, and hair color