## Slide 1: Group 1 – Team 3 Issue Tracker
Iteration 2
April 1, 2015

## Slide 2: Table of Contents
Summary
Requirement Analysis
Design
Architecture
Implementation
Testing
Management

## Slide 3: Summary
Bug fixes and visual improvements to the platform was focus of this iteration
Functional Testing
REST implementation
Pre-Production Deployment
Production Deployment & Integration Preparation

## Slide 4: Requirement Analysis
Focus on solidifying and expanding the core user stories.
  Dashboard
  Create Issue
  View Issue
  Edit Issue
Moving to a client accessible environment
  Deploy to server environment

## Slide 5: Design
Interface
  The team worked on improving the content
  A clean-up of bootstrap and keeping the core behavior intact is on-going
Web application Design
  Organizing the files to utilize Django’s strengths
    Static file organization
    Testing App
    MTV utilization – URL Resolution, View processing, Template Logic, Static Resources
Demo!

## Slide 6: Architecture
OS: centos
3-layer

## Slide 7: Implementation
Implementation points this iteration
  Solidifying the user experience from a visual and functional standpoint
  Utilizing a REST architecture
  Stabilizing code-base through a staging to production team VCS system
  Preparing for deployment in a Server Environment
  Preparing for unification across groups (Production server setup underway)

## Slide 8: Testing
Functional Testing based on user stories completed
  Create Issue
  Search Issue
  View Issues (Dashboard)
  Edit Issue
Demo!

## Slide 9: Management
Iteration
  Existing Feature/Functionality Expansion, team was focused on stability of the platform and deployment
  More team members feel comfortable with the platform, we expect, to complete all user stories by the next iteration
Issues
  Django capability of all team members and completion risk – progressing
  Cross-team component objects (projects, user authentication) – will be included in the integration phase
What’s Next?
  Integration of code base across the 3 groups underway and preparation for a full platform deployment
  Completion of all user stories
  Additional Test Coverage (FTs, Unit Tests, Code Coverage)