**CS673S15 Software Engineering**

**Project 13 Meeting Minutes**

**Week 4 (04/08 - 04/15)**

**Date and Time:** Wednesday April 15, 2015 9:00 PM

**Place**: BU EPC 204

**Participants:** Joshua Darrieulat, Samer Abu-Nasser, Chun Kai Huang (Kenny), Lin-Kei Tseng (Ted), Jerrold Ansman, Ya-Lan Tsao (Amy), Joe Driver

|  |
| --- |
|  |

**Minute taker:** Samer Abu-Nasser

**Timekeeper:** Samer Abu-Nasser

**Purpose:** Iteration 3 update and integration update

**Agenda:**

1. Freeze is in effect April 14

**Status:**

* The team is in freeze mode all stories completed are done, next week when the freeze and final integration is done, final testing will be done.

**Discussions:**

* All stories are done, what is needed to hand over the project
* Presentation

**Key Decisions**

* Integration status is ok, facing some head winds from the other teams
* Jerrold will talk to other team leads to push for moving to the Final\_Project branch

**Action Items:**

* Samer:
  + Envt and Integration – ongoing to End of Iteration 3; April 25, 2015
    - Integration continues facing some headwinds
  + Sorting – By April 15, 2015
    - Sorting functionality was completed
  + By user counts – By April 22, 2015 – moved to Ted
* Jerrold:
  + Working to push other teams
* Joe:
  + Freeze, working on testing
* Amy:
  + Discussion/Commenting Functionality - April 15, 2015
    - Completed!
* Ted:
  + Search Page Fix - April 15, 2015
    - Completed!
* Kenny
  + Integration with Mobile - April 25, 2015
  + Side Navigation - April 15, 2015
    - Completed!